COMMUNITY MARKETPLACE
Bootstrap Financial Projection Report
Founder-Built Model — Irish Market — 2026

Report Date: 02 July 2026
Founder-built with AI-assisted development (Cursor Pro)

# Executive Summary

This report projects the financial performance of the Community Marketplace platform under a bootstrap (founder-built) model. The platform was built by a senior software engineer using AI-assisted development (Cursor Pro), not an external agency.

Codebase scale: ~239,000 lines of TypeScript, 67 API controllers, 134+ services, 122+ web routes, ~50 database models, and 20 domain modules — equivalent to 12,380–18,590 hours (15,485 hrs midpoint) of agency effort, but delivered at a fraction of market cost.

## Key Financial Assumptions

| Item | Value | Notes |
| --- | --- | --- |
| One-time development cost (actual) | €9,600 | Tools, hosting during build — founder sweat equity; excludes Cursor Pro |
| Cursor Pro (ongoing OpEx) | €240/year | €20/mo — AI-assisted development & maintenance |
| Other annual operating cost (Years 1–2) | €1,500 | VPS, domain, email, SMS, marketing — no paid staff |
| Total annual fixed OpEx (Years 1–2) | €1,740 | Services + Cursor Pro — excludes variable Stripe fees |
| Paid employees | €0 | Founder-operated; no salaries in base model |
| Market replacement cost (reference) | ~€1.3M | What an Irish agency would charge — see Appendix E |
| Platform transaction fee | 10% | Default on in-platform Stripe payments |
| Projection period | 2026–2035 | 10-year conservative growth scenario |

The platform significantly exceeds a typical MVP — it includes enterprise-grade RBAC, Stripe Connect payments, real-time chat, fraud detection, monetization SKUs, PDF financial reporting, seller KYC, and a unified admin/super-admin panel with 46+ pages.

# 1. Actual Development Cost (Founder-Built)

Total cash spent to build the platform to its current state: approximately €9,600. This excludes the founder's own time (sweat equity), which would equate to 15,485+ hours at market rates but was not paid out as cash.

## 1.1 Cost Breakdown

| Item | Amount |
| --- | --- |
| AI / developer tool subscriptions (excl. Cursor) | €300 |
| VPS & cloud during build + early launch | €800 |
| Domain, SSL, email & SMS service credits | €600 |
| Legal templates & compliance starter | €800 |
| Company formation & accounting setup | €1,200 |
| Design assets, fonts, misc licences | €400 |
| Pre-launch marketing & community outreach | €500 |
| Test devices, Stripe setup, contingency | €1,000 |
| Remaining buffer / misc tooling | €4,000 |
| TOTAL | €9,600 |

## 1.2 Build Timeline

Approximate build period: 18 months of part-time to full-time founder effort, accelerated by Cursor Pro and AI pair-programming. Equivalent agency timeline: 14–20 months with 5–6 FTE developers.

## 1.3 Development Cost — Time Breakdowns

| Metric | Value |
| --- | --- |
| Total cash development cost | €9,600 |
| Monthly cash burn (dev phase) | €533.33 |
| Weekly cash burn (dev phase) | €123.17 |
| Daily cash burn (dev phase, 5-day week) | €24.24 |
| Market replacement value | ~€1,316,000 |
| Cost saving vs agency build | ~€1,306,000 (99.2%) |

# 2. Platform Overview & Codebase Metrics

## 2.1 Codebase Metrics

| Metric | Value |
| --- | --- |
| Total TypeScript/TSX lines | ~239,201 |
| API controllers | 67 |
| Domain services | 134+ |
| Frontend routes | 122+ |
| Prisma database models | ~50 |
| API domain modules | 20 |
| Shared Zod schemas | 19 |
| Event listeners | 14 |
| Meilisearch indexes | 4 |
| Documentation files | 89 |
| Default platform transaction fee | 10% |
| Verified seller fee | 8% |
| Monetization SKUs configured | 10 |

# 3. Complete Feature Inventory

Every implemented feature and sub-feature in the platform. Hours indicate engineering complexity (for market comparison in Appendix E) — not cash cost under the founder-built model.

## 1. Foundation & Shared Packages

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Monorepo scaffold (pnpm workspaces) | 40–60 | 50 |
| Shared types package (30+ modules) | 80–120 | 100 |
| Validation package (19 Zod schemas) | 60–90 | 75 |
| Utils, config, brand packages | 50–80 | 65 |
| UI component library | 120–180 | 150 |
| UI dashboard layout & guards | 80–120 | 100 |
| Documentation skeleton (89 docs) | 60–100 | 80 |

Domain subtotal: 490–750 hours | Mid: 620 hrs

## 2. Authentication & Onboarding

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Email/password registration | 40–60 | 50 |
| OTP login (email + phone, 5 purposes) | 80–120 | 100 |
| JWT access + refresh token rotation | 60–90 | 75 |
| Email activation flow + templates | 40–60 | 50 |
| Device fingerprinting & login audit | 30–50 | 40 |
| Pending registration staging | 30–45 | 38 |
| Admin invitation onboarding | 50–80 | 65 |
| Profile completion gate | 20–30 | 25 |
| Account deletion request | 15–25 | 20 |
| Web: login, register, activate pages | 60–90 | 75 |
| Onboarding flow UI | 40–60 | 50 |

Domain subtotal: 465–710 hours | Mid: 588 hrs

## 3. RBAC & User Roles

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| 4 system roles (super-admin, admin, seller, buyer) | 40–60 | 50 |
| Custom roles CRUD + templates | 80–120 | 100 |
| Per-user permission overrides (GRANT/DENY) | 60–90 | 75 |
| Scoped RBAC delegation (5 scopes) | 100–150 | 125 |
| Role-based dashboard routing | 30–45 | 38 |
| Seller status lifecycle | 40–60 | 50 |
| Business accounts & ambassador program | 50–75 | 62 |
| Seller limits & custom platform fees | 40–60 | 50 |

Domain subtotal: 440–660 hours | Mid: 550 hrs

## 4. User Profiles & Settings

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Profile CRUD (bio, location, avatar) | 50–75 | 62 |
| R2 presigned upload (avatar, banner) | 60–90 | 75 |
| Phone verification & change OTP | 40–60 | 50 |
| Notification/privacy preferences | 40–60 | 50 |
| Settings pages (buyer/seller/admin) | 80–120 | 100 |

Domain subtotal: 270–405 hours | Mid: 338 hrs

## 5. Listings & Marketplace Core

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Listing CRUD with 11 lifecycle states | 200–300 | 250 |
| Categories tree & community stats | 60–90 | 75 |
| Image upload, confirm, reorder (R2) | 100–150 | 125 |
| Listing packages (FREE, PAID 7/30/60/90D, PREMIUM) | 80–120 | 100 |
| Duplicate, renew, archive, mark sold | 60–90 | 75 |
| Status history & analytics | 50–75 | 62 |
| Admin review thread (seller ↔ admin) | 60–90 | 75 |
| Auto-moderation & fraud triggers | 80–120 | 100 |
| Listing expiry background job | 25–40 | 32 |
| Public browse, search, feeds, nearby areas | 120–180 | 150 |
| Reverse geocode & delivery options | 50–75 | 62 |
| Similar listings & view tracking | 40–60 | 50 |
| Vehicle listing schema & form (1000+ LOC) | 120–180 | 150 |
| Web: listing detail, browse, filters | 200–300 | 250 |
| Web: seller listing form & management | 250–380 | 315 |

Domain subtotal: 1,495–2,250 hours | Mid: 1,872 hrs

## 6. Stores & Storefronts

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Multi-store CRUD & slug management | 80–120 | 100 |
| Store branding (logo, banner, policies) | 60–90 | 75 |
| Opening hours & contact settings | 40–60 | 50 |
| Public store page & listings | 80–120 | 100 |
| Store slot monetization integration | 50–75 | 62 |
| Web: storefront components (15+) | 120–180 | 150 |

Domain subtotal: 430–645 hours | Mid: 538 hrs

## 7. Delivery & Pricing Workflows

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Delivery zones (COLLECTION, LOCAL, NATIONAL, CUSTOM) | 80–120 | 100 |
| Per-listing delivery options | 60–90 | 75 |
| Delivery change review workflow | 80–120 | 100 |
| Pricing preview/update with admin gate | 80–120 | 100 |
| Price change review workflow | 80–120 | 100 |
| Admin delivery & price review pages | 60–90 | 75 |

Domain subtotal: 440–660 hours | Mid: 550 hrs

## 8. Search (Meilisearch)

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| 4 indexes (listings, users, categories, chat) | 80–120 | 100 |
| Full-text search with geo-radius filters | 80–120 | 100 |
| Autocomplete & global search | 50–75 | 62 |
| Auto-indexing event listeners | 60–90 | 75 |
| Admin reindex with job status | 40–60 | 50 |
| Search analytics & click tracking | 40–60 | 50 |
| Admin synonyms, stop-words, tuning | 60–90 | 75 |

Domain subtotal: 410–615 hours | Mid: 512 hrs

## 9. Chat & Real-Time Messaging

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Thread CRUD (per listing + buyer + seller) | 80–120 | 100 |
| Message send/edit/delete/read receipts | 80–120 | 100 |
| Socket.IO gateway (typing, presence) | 100–150 | 125 |
| Image attachments (R2 presigned) | 50–75 | 62 |
| Thread archive & blocking | 40–60 | 50 |
| Legacy messages API compatibility | 30–45 | 38 |
| Chat notifications listener | 30–45 | 38 |
| Web: chat window, inbox, modals | 120–180 | 150 |

Domain subtotal: 530–795 hours | Mid: 662 hrs

## 10. Payments & Stripe Connect

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Stripe Connect seller onboarding | 100–150 | 125 |
| PaymentIntent + Checkout Session flows | 120–180 | 150 |
| Platform fee calculation & splits | 60–90 | 75 |
| Webhook handler (idempotent events) | 80–120 | 100 |
| Payment completion & settlement | 80–120 | 100 |
| Buyer purchase history & seller sales | 60–90 | 75 |
| PDF receipt generation + email | 80–120 | 100 |
| Stripe dispute handling | 60–90 | 75 |
| Manual payouts & ledger | 60–90 | 75 |
| Web: buy-now, earnings, payments pages | 150–220 | 185 |

Domain subtotal: 850–1,270 hours | Mid: 1,060 hrs

## 11. Monetization & Buyer Wallet

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Listing boosts (7D/30D) + expiry jobs | 80–120 | 100 |
| Featured homepage/category slots | 80–120 | 100 |
| Fast-track verification purchase | 60–90 | 75 |
| Store slot purchases (2, 3, bundle) | 60–90 | 75 |
| Buyer statement purchase unlock | 60–90 | 75 |
| Cashback grants + cooling period jobs | 80–120 | 100 |
| Buyer wallet & transaction history | 60–90 | 75 |
| Platform purchase invoices (PDF + email) | 60–90 | 75 |
| Admin monetization settings & audit | 60–90 | 75 |
| Web: boost/featured/package dialogs | 100–150 | 125 |

Domain subtotal: 700–1,050 hours | Mid: 875 hrs

## 12. Seller Verification (KYC)

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Multi-step flow (phone, ID, selfie, address) | 150–220 | 185 |
| Document upload & admin review | 80–120 | 100 |
| Fast-track fulfillment integration | 40–60 | 50 |
| Listing gate for unverified sellers | 80–120 | 100 |
| Status history & admin sub-pages | 80–120 | 100 |
| Web: verification flow UI (470+ LOC) | 100–150 | 125 |

Domain subtotal: 530–790 hours | Mid: 660 hrs

## 13. Trust & Reviews

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Buyer reviews seller + pending queue | 60–90 | 75 |
| Seller reviews buyer | 40–60 | 50 |
| Trust profiles (buyer + seller) | 50–75 | 62 |
| Trust cues on listings & storefront | 40–60 | 50 |

Domain subtotal: 190–285 hours | Mid: 238 hrs

## 14. Disputes

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Buyer dispute creation + evidence upload | 80–120 | 100 |
| Dispute timeline & party responses | 60–90 | 75 |
| Admin resolution workflow | 60–90 | 75 |
| Web: buyer/seller/admin dispute pages | 80–120 | 100 |

Domain subtotal: 280–420 hours | Mid: 350 hrs

## 15. Fraud Detection

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| 8 signal types + risk scoring | 100–150 | 125 |
| Keyword, location, duplication checks | 80–120 | 100 |
| Event-driven fraud listener | 40–60 | 50 |
| Admin fraud panel + escalation | 60–90 | 75 |

Domain subtotal: 280–420 hours | Mid: 350 hrs

## 16. Moderation

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Report users/listings/messages | 60–90 | 75 |
| Appeals workflow | 50–75 | 62 |
| Action types (warn, suspend, ban, delete) | 80–120 | 100 |
| Content check service | 40–60 | 50 |
| Admin moderation analytics | 60–90 | 75 |
| Chat message moderation | 60–90 | 75 |
| Listing moderation queues | 80–120 | 100 |

Domain subtotal: 430–645 hours | Mid: 538 hrs

## 17. Notifications

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| 30+ in-app notification types | 100–150 | 125 |
| FCM push + device registration | 80–120 | 100 |
| Email templates with versioning | 80–120 | 100 |
| Per-channel preferences | 50–75 | 62 |
| Admin broadcast & template CRUD | 80–120 | 100 |
| Provider health & delivery logs | 60–90 | 75 |
| Rate limiting service | 30–45 | 38 |
| Event listeners (14 total across modules) | 100–150 | 125 |

Domain subtotal: 580–870 hours | Mid: 725 hrs

## 18. Admin Panel (46+ pages)

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Dashboard stats & audit log | 80–120 | 100 |
| User management (suspend, ban, verify) | 100–150 | 125 |
| Listing moderation (6 queues) | 120–180 | 150 |
| Seller verification admin (8 sub-pages) | 120–180 | 150 |
| Payments admin (ledger, refunds, disputes) | 100–150 | 125 |
| Finance / platform revenue reports | 80–120 | 100 |
| Search health & reindex admin | 60–90 | 75 |
| Notifications admin | 80–120 | 100 |
| RBAC manager UI (678 LOC) | 100–150 | 125 |
| Admin resource pages (1043 LOC) | 150–220 | 185 |

Domain subtotal: 990–1,480 hours | Mid: 1,235 hrs

## 19. Super-Admin

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Platform settings CRUD | 60–90 | 75 |
| Full RBAC matrix & admin CRUD | 100–150 | 125 |
| Admin invitations system | 80–120 | 100 |
| Operations controller | 60–90 | 75 |
| Super-admin analytics & audit | 60–90 | 75 |

Domain subtotal: 360–540 hours | Mid: 450 hrs

## 20. Finance & Statements

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Buyer account statements (paid unlock) | 100–150 | 125 |
| Seller free monthly statements | 80–120 | 100 |
| Platform revenue report service | 80–120 | 100 |
| PDF layouts (statement, revenue, receipts) | 150–220 | 185 |
| CSV/XLSX export utilities | 60–90 | 75 |
| Web: finance pages & export buttons | 60–90 | 75 |

Domain subtotal: 530–790 hours | Mid: 660 hrs

## 21. Share & Social

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Short link creation & resolution | 40–60 | 50 |
| Share event tracking (8+ channels) | 40–60 | 50 |
| QR code generation | 20–30 | 25 |
| Seller share analytics page | 40–60 | 50 |

Domain subtotal: 140–210 hours | Mid: 175 hrs

## 22. Public Web & PWA

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Homepage (hero, categories, featured) | 80–120 | 100 |
| Static pages (about, help, safety, terms) | 60–90 | 75 |
| Public layout, header, footer, nav | 80–120 | 100 |
| PWA offline fallback | 30–45 | 38 |
| Service worker recovery | 25–40 | 32 |

Domain subtotal: 275–415 hours | Mid: 345 hrs

## 23. Infrastructure & DevOps

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Docker Compose (PostgreSQL, Redis, Meilisearch) | 40–60 | 50 |
| Kubernetes overlays & Traefik TLS | 80–120 | 100 |
| Health checks & Prometheus metrics | 30–45 | 38 |
| Job queue service | 40–60 | 50 |
| R2 cleanup background job | 25–40 | 32 |
| Deploy/rollback/backup runbooks | 60–90 | 75 |
| OVH VPS deployment guide | 30–45 | 38 |

Domain subtotal: 305–460 hours | Mid: 382 hrs

## 24. Security & Compliance

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| HTTP exception filter & interceptors | 20–30 | 25 |
| API security patterns & RBAC guards | 60–90 | 75 |
| Stripe webhook signature verification | 20–30 | 25 |
| GDPR-ready data structures | 40–60 | 50 |
| Security checklist documentation | 30–45 | 38 |

Domain subtotal: 170–255 hours | Mid: 212 hrs

## 25. Testing & QA

| Sub-Feature | Hours (Low–High) | Hours (Mid) |
| --- | --- | --- |
| Unit & integration test coverage | 400–600 | 500 |
| E2E test scaffolding | 200–300 | 250 |
| Manual QA & UAT cycles | 200–300 | 250 |

Domain subtotal: 800–1,200 hours | Mid: 1,000 hrs

## 3.1 Total Engineering Complexity

Total estimated engineering effort: 12,380–18,590 hours (mid: 15,485 hrs). Market replacement cost at Irish agency rates: see Appendix E. Actual cash spent: €9,600.

# 4. Marketing Plan (€400/year within €1,500 services OpEx)

Marketing is funded from the €1,500 annual services budget (€400 allocated). Cursor Pro (€240/year) is a separate ongoing OpEx line for AI-assisted development. Primary strategy: organic growth, community partnerships, and free LEO programmes. Founder time (~10 hrs/week) is the main investment.

## 4.1 Annual Marketing Budget (€400 cash)

| Channel / Activity | Annual Cost | Notes |
| --- | --- | --- |
| Google Business Profile | €0 | Free — essential for local SEO |
| Organic social media | €0 | Founder-led: Instagram, Facebook, TikTok, community groups |
| Canva (free tier or Pro) | €120 | €10/mo — social graphics & listing templates |
| Occasional post boosts | €120 | €10/mo — boost best organic posts only |
| Community flyers / local events | €100 | GAA clubs, community centres, markets |
| Domain SEO basics | €60 | Amortised keyword tools or one-off SEO audit |
| TOTAL ANNUAL MARKETING | €400 | Within €1,500 services envelope (excl. Cursor Pro) |

## 4.2 Free & Grant-Funded Activities (€0 cash)

| Programme | Value | Notes |
| --- | --- | --- |
| Trading Online Voucher (LEO) | Up to €2,500 grant | 50% co-funding — website, SEO, ads setup |
| LEO subsidised training | €50–€200 per course | Social media, SEO, digital analytics programmes |
| Local Enterprise Office mentoring | Free | 1:1 business mentor for go-to-market |
| Google Ad Grants (if registered charity) | Up to €8,500/mo | Not applicable unless community NFP structure |
| Referral / ambassador programme | €0 cash | Built into platform — community ambassador feature |
| PR & local media | €0 | Press releases to Irish Times, RTE, local radio |
| SEO content (blog, guides) | €0 | Founder-written 'how to sell safely in Ireland' guides |

## 4.3 Year 1 Marketing Calendar

| Period | Focus |
| --- | --- |
| Month 1–2 | Setup GBP, social profiles, LEO grant application, launch PR (free) |
| Month 3–4 | Organic content push, 5 SEO blog posts, 2 community events |
| Month 5–6 | Referral / ambassador programme (built into platform) |
| Month 7–8 | County-by-county organic posts, local Facebook groups |
| Month 9–10 | Seasonal seller campaigns (back-to-school, pre-Christmas) |
| Month 11–12 | Holiday peak organic push, user success stories |

Year 1 marketing cash cost: €400 (from €1,500 services OpEx). Cursor Pro: €240/year separately. Optional LEO Trading Online Voucher (up to €2,500 grant) can supplement at zero extra cost beyond 50% co-funding match.

# 5. Annual Operating Costs (€1,740/year base)

Fixed annual operating cost: €1,740 in Years 1–2 (€1,500 services + €240 Cursor Pro), scaling modestly as traffic grows. No paid staff — founder-operated. Stripe processing fees are variable and calculated from revenue.

## 5.1 Annual Operating Cost Breakdown (€1,740)

| Item | Annual (€) | Notes |
| --- | --- | --- |
| VPS hosting (OVH / single server) | €420 | API, PostgreSQL, Redis, Meilisearch on one VPS |
| Domain + SSL renewal | €20 | Annual .ie or .com registration |
| Email delivery (Resend / SendGrid) | €100 | Transactional email — activation, receipts |
| SMS / OTP (Twilio or similar) | €300 | Phone verification & login OTPs |
| Object storage (Cloudflare R2) | €60 | Listing images — pay-as-you-go |
| Marketing (organic-first) | €400 | Canva, occasional boosts, flyers — no paid agency |
| Cursor Pro subscription | €240 | €20/mo — ongoing AI-assisted dev & maintenance |
| Monitoring & misc SaaS | €120 | Uptime checks, error tracking free tiers |
| Contingency | €80 | Price increases, SMS overages |
| TOTAL FIXED (annual) | €1,740 | Excl. Stripe variable fees |

## 5.2 Weekly & Daily Breakdowns (Fixed OpEx)

| Period | Fixed Operating Cost |
| --- | --- |
| Daily | €4.77 |
| Weekly | €33.46 |
| Monthly | €145.00 |
| Quarterly | €435.00 |
| Annual | €1,740 |

Note: Stripe fees add ~2.9% of platform revenue plus ~€120/year base. Fixed OpEx increases in later years as VPS and SMS scale (see Section 7.3).

# 6. Revenue Model

Revenue streams implemented in the platform:

| Stream | Price | Description |
| --- | --- | --- |
| Platform transaction fee | 10% default (8% verified sellers) | On in-platform card payments via Stripe Connect |
| Listing boost (7 days) | €1.99 | Increased visibility for 7 days |
| Listing boost (30 days) | €4.99 | Increased visibility for 30 days |
| Featured homepage slot | €2.99/day | 8 slots/day maximum |
| Featured category slot | €1.99/day | 4 slots/day per category |
| Fast-track verification | €2.99 | Priority KYC review |
| Store slot 2 | €4.99 | Additional storefront |
| Store slot 3 | €4.99 | Third storefront |
| Store bundle (3 slots) | €7.99 | Discounted multi-slot |
| Buyer account statement | €0.99 | Monthly PDF/CSV/XLSX unlock |
| Cashback programme | Cost centre | 1.5% cashback — retention tool, not revenue |
| Display advertising (future) | CPM €5–€15 | Not yet implemented — Phase 4+ |

## 6.1 Key Assumptions

| Assumption | Value | Basis |
| --- | --- | --- |
| Average transaction value | €75 | Irish classifieds market average |
| In-platform payment adoption | 25% → 55% | Grows as trust builds (Years 1–10) |
| Platform fee on GMV | 10% | Configurable per seller |
| Seller monetization conversion | 3–8% of active sellers | Boosts, featured, store slots |
| Annual fixed OpEx (Years 1–2) | €1,740 | €1,500 services + €240 Cursor Pro |
| Paid staff | €0 | Founder-operated bootstrap model |
| Development cost (sunk, one-time) | €9,600 | Excludes Cursor Pro — that is ongoing OpEx |
| Growth scenario | Conservative | ~3–5× slower MAU ramp vs optimistic bootstrap |
| Irish classifieds market | DoneDeal: 6.4M monthly visitors | Distilled Ltd 2024 results |

# 7. Profit & Loss Projection (2026–2035)

Conservative bootstrap scenario: €9,600 one-time sunk development cost, €1,740/year fixed OpEx (Years 1–2), no paid staff, slower user-growth assumptions vs optimistic case, variable Stripe fees on revenue.

| Year | MAU | GMV | Revenue | OpEx | Net P/L | Cumulative P/L* |
| --- | --- | --- | --- | --- | --- | --- |
| 2026 | 800 | €45,000 | €1,725 | €1,910 | €-185 | €-9,785 |
| 2027 | 3,500 | €180,000 | €8,240 | €2,099 | €6,141 | €-3,644 |
| 2028 | 9,000 | €520,000 | €27,120 | €3,346 | €23,774 | €20,130 |
| 2029 | 18,000 | €1,200,000 | €68,800 | €5,855 | €62,945 | €83,074 |
| 2030 | 32,000 | €2,400,000 | €148,800 | €10,675 | €138,125 | €221,199 |
| 2031 | 48,000 | €3,800,000 | €252,000 | €16,668 | €235,332 | €456,531 |
| 2032 | 65,000 | €5,200,000 | €363,600 | €22,904 | €340,696 | €797,227 |
| 2033 | 85,000 | €6,800,000 | €495,800 | €29,738 | €466,062 | €1,263,289 |
| 2034 | 105,000 | €8,500,000 | €646,500 | €37,108 | €609,392 | €1,872,680 |
| 2035 | 125,000 | €10,200,000 | €810,400 | €45,862 | €764,538 | €2,637,218 |

*Cumulative P/L includes €9,600 initial development cost in Year 1 opening balance.

## 7.1 P&L Monthly / Weekly / Daily Breakdown by Year

| Year | Rev/Month | OpEx/Month | Net/Month | Net/Week | Net/Day |
| --- | --- | --- | --- | --- | --- |
| 2026 | €143.75 | €159.17 | €-15.42 | €-3.56 | €-0.51 |
| 2027 | €686.67 | €174.91 | €511.75 | €118.10 | €16.82 |
| 2028 | €2,260.00 | €278.87 | €1,981.13 | €457.18 | €65.13 |
| 2029 | €5,733.33 | €487.93 | €5,245.40 | €1,210.48 | €172.45 |
| 2030 | €12,400.00 | €889.60 | €11,510.40 | €2,656.25 | €378.42 |
| 2031 | €21,000.00 | €1,389.00 | €19,611.00 | €4,525.62 | €644.75 |
| 2032 | €30,300.00 | €1,908.70 | €28,391.30 | €6,551.84 | €933.41 |
| 2033 | €41,316.67 | €2,478.18 | €38,838.48 | €8,962.73 | €1,276.88 |
| 2034 | €53,875.00 | €3,092.38 | €50,782.62 | €11,719.07 | €1,669.57 |
| 2035 | €67,533.33 | €3,821.80 | €63,711.53 | €14,702.66 | €2,094.63 |

## 7.2 Revenue Breakdown by Source (Annual)

| Year | Transaction Fees | SKU Sales | Advertising | Total Revenue |
| --- | --- | --- | --- | --- |
| 2026 | €1,125 | €600 | €0 | €1,725 |
| 2027 | €5,040 | €3,200 | €0 | €8,240 |
| 2028 | €16,120 | €9,000 | €2,000 | €27,120 |
| 2029 | €40,800 | €22,000 | €6,000 | €68,800 |
| 2030 | €88,800 | €45,000 | €15,000 | €148,800 |
| 2031 | €152,000 | €72,000 | €28,000 | €252,000 |
| 2032 | €223,600 | €98,000 | €42,000 | €363,600 |
| 2033 | €312,800 | €125,000 | €58,000 | €495,800 |
| 2034 | €416,500 | €155,000 | €75,000 | €646,500 |
| 2035 | €530,400 | €185,000 | €95,000 | €810,400 |

## 7.3 Cost Breakdown by Category (Annual)

| Year | Services OpEx | Cursor Pro | Stripe Fees | Staff | Total OpEx |
| --- | --- | --- | --- | --- | --- |
| 2026 | €1,500 | €240 | €170 | €0 | €1,910 |
| 2027 | €1,500 | €240 | €359 | €0 | €2,099 |
| 2028 | €2,200 | €240 | €906 | €0 | €3,346 |
| 2029 | €3,500 | €240 | €2,115 | €0 | €5,855 |
| 2030 | €6,000 | €240 | €4,435 | €0 | €10,675 |
| 2031 | €9,000 | €240 | €7,428 | €0 | €16,668 |
| 2032 | €12,000 | €240 | €10,664 | €0 | €22,904 |
| 2033 | €15,000 | €240 | €14,498 | €0 | €29,738 |
| 2034 | €18,000 | €240 | €18,868 | €0 | €37,108 |
| 2035 | €22,000 | €240 | €23,622 | €0 | €45,862 |

Projected operating break-even year: 2027 (annual revenue exceeds annual OpEx). Full ROI (recovering €9,600 development + all operating losses): 2028.

# 8. Five-Year Summary (2026–2030)

| Year | Revenue | OpEx | Net P/L | Rev/Month | Net/Month |
| --- | --- | --- | --- | --- | --- |
| 2026 | €1,725 | €1,910 | €-185 | €143.75 | €-15.42 |
| 2027 | €8,240 | €2,099 | €6,141 | €686.67 | €511.75 |
| 2028 | €27,120 | €3,346 | €23,774 | €2,260.00 | €1,981.13 |
| 2029 | €68,800 | €5,855 | €62,945 | €5,733.33 | €5,245.40 |
| 2030 | €148,800 | €10,675 | €138,125 | €12,400.00 | €11,510.40 |

# 9. Future Development Roadmap (Founder-Built)

Future phases can be built the same way — founder + Cursor Pro — at minimal cash cost. Hours show complexity; estimated cash cost assumes continued bootstrap approach (~€500–€2,000 per major feature).

| Initiative | Description | Target | Agency Hours | Bootstrap Cash Est. |
| --- | --- | --- | --- | --- |
| Phase 4 — Multi-tenancy | Community/neighborhood scopes, white-label | Q2 2027 | 1,200–1,800 hrs | €3,000 |
| Native mobile apps (iOS + Android) | React Native or Flutter apps | Q3 2027 | 2,400–3,600 hrs | €5,000 |
| Advanced analytics dashboard | Seller insights, cohort analysis, funnels | Q4 2027 | 600–900 hrs | €1,500 |
| GDPR data export & deletion tooling | Automated compliance workflows | Q1 2028 | 400–600 hrs | €1,000 |
| Public API & partner webhooks | Third-party integrations SDK | Q2 2028 | 800–1,200 hrs | €2,000 |
| AI listing descriptions & moderation | LLM-assisted content generation/review | Q3 2028 | 600–1,000 hrs | €1,600 |
| Escrow & buyer protection fund | Held funds until delivery confirmed | Q4 2028 | 1,000–1,500 hrs | €2,500 |
| Shipping integrations (An Post, DPD) | Label generation & tracking | Q1 2029 | 800–1,200 hrs | €2,000 |
| Auction/bidding system | Timed auctions for high-value items | Q2 2029 | 1,000–1,500 hrs | €2,500 |
| B2B dealer portal | Bulk listings, inventory sync, CRM | Q3 2029 | 1,500–2,200 hrs | €3,700 |
| International expansion (UK) | Multi-currency, cross-border compliance | Q4 2029 | 2,000–3,000 hrs | €5,000 |
| Video listings & live selling | Short-form video, live stream commerce | 2029–2030 | 1,800–2,600 hrs | €4,400 |

Agency market cost for all future phases: see Appendix E. Bootstrap cash estimate assumes founder builds with AI assist, no external hires.

# 10. Total Capital Summary

| Milestone | Cumulative Position |
| --- | --- |
| Initial development (sunk) | €9,600 |
| End of 2026 (cumulative P/L incl. dev) | €-9,785 |
| End of 2027 (cumulative P/L incl. dev) | €-3,644 |
| End of 2028 (cumulative P/L incl. dev) | €20,130 |
| End of 2029 (cumulative P/L incl. dev) | €83,074 |
| End of 2030 (cumulative P/L incl. dev) | €221,199 |
| End of 2031 (cumulative P/L incl. dev) | €456,531 |
| End of 2032 (cumulative P/L incl. dev) | €797,227 |
| End of 2033 (cumulative P/L incl. dev) | €1,263,289 |
| End of 2034 (cumulative P/L incl. dev) | €1,872,680 |
| End of 2035 (cumulative P/L incl. dev) | €2,637,218 |

# 11. Risk Factors & Sensitivities

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Market dominance of DoneDeal/Adverts.ie | High | Differentiate on community, trust, local focus |
| Slow in-platform payment adoption | High | Buyer protection, cashback programme |
| Founder burnout / key-person risk | High | Lean OpEx allows patience; document everything |
| Regulatory (PSD2, consumer rights) | Medium | Stripe handles most payment compliance |
| SMS / hosting cost spikes at scale | Medium | Fixed OpEx rises modestly in model from Year 3 |
| Cybersecurity incident | Medium | Keep dependencies updated; free-tier monitoring |
| Currency/tax changes post-Brexit | Low | EUR-only operations; Irish Ltd structure |

# Appendix A: Irish Market Context

| Benchmark | Value | Source |
| --- | --- | --- |
| DoneDeal monthly visitors | 6.4 million | Distilled Ltd 2024 |
| Adverts.ie monthly users | ~2 million | Distilled Ltd 2024 |
| Adverts.ie new listings/month | 200,000+ | Distilled Ltd 2024 |
| Distilled Ltd revenue (2024) | €47 million | RTE / filed accounts |
| Distilled Ltd pre-tax profit (2024) | €7.55 million | Down 38% YoY |
| Typical Irish agency project (marketplace) | €500K–€2M | Industry benchmarks |
| LEO Trading Online Voucher | Up to €2,500 | 50% co-funded |
| Minimum viable marketing (Ireland) | €500–€1,000/mo | ProfileTree, BeFound 2026 |

# Appendix B: Default Platform Pricing (from codebase)

| SKU / Setting | Default Price |
| --- | --- |
| boost_7d | €1.99 |
| boost_30d | €4.99 |
| featured_homepage | €2.99 |
| featured_category | €1.99 |
| fast_track_verification | €2.99 |
| store_slot_2 | €4.99 |
| store_slot_3 | €4.99 |
| store_bundle_3 | €7.99 |
| buyer_statement | €0.99 |
| platform_fee_default | 10% |
| verified_seller_fee | 8% |
| cashback | 1.5% |

# Appendix C: Glossary of Abbreviations

All abbreviations and acronyms used in this report, grouped by category.

## Financial & Business Terms

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| MAU | Monthly Active Users — unique users who visit or use the platform at least once in a calendar month. Key growth metric. |
| GMV | Gross Merchandise Value — total euro value of all goods/services sold through the platform in a period, before fees and refunds. |
| OpEx | Operating Expenses — day-to-day running costs (staff, hosting, marketing, legal, tools) excluding one-off capital spend. |
| P&L / P/L | Profit and Loss — financial statement showing revenue minus costs; net result is profit or loss. |
| SKU | Stock Keeping Unit — a distinct paid product or service (e.g. 7-day listing boost, featured slot). Each SKU has its own price. |
| CPM | Cost Per Mille — advertising cost per 1,000 impressions (views) of an ad. |
| SME | Small and Medium Enterprise — Irish/EU classification for businesses below large-corporate size; used for agency and grant context. |
| MVP | Minimum Viable Product — smallest feature set needed to launch and test with real users. |
| FTE | Full-Time Equivalent — one person working full-time; e.g. '5–6 FTE' means a team of five to six full-time developers. |
| YoY | Year over Year — comparison of a metric in one year vs the same period in the previous year. |
| B2B | Business to Business — selling tools or services to other businesses (e.g. dealer portal) rather than consumers. |
| CRM | Customer Relationship Management — software for managing customer/dealer contacts and sales pipelines. |
| Ltd | Limited — Irish/UK private company structure (e.g. Distilled Ltd); shareholders' liability is limited to their investment. |
| NFP | Not-for-Profit — organisation structure that may qualify for schemes like Google Ad Grants. |
| PSD2 | Payment Services Directive 2 — EU regulation governing electronic payments, strong customer authentication, and open banking. |

## Revenue & Cost Line Items

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| Transaction fee revenue | Platform's cut (default 10%) on sales paid through in-platform Stripe payments. |
| SKU revenue | Income from sellers/buyers purchasing paid add-ons (boosts, featured slots, verification fast-track, etc.). |
| Stripe cost | Payment processing fees charged by Stripe (typically ~1.4% + €0.25 per card transaction in Ireland). |
| Infra + Tools | Infrastructure (servers, storage) plus software subscriptions (monitoring, email, GitHub, etc.). |
| Cumulative P/L | Running total of net profit/loss from launch year through each projection year. |
| Break-even | Point where annual revenue equals or exceeds operating expenses (operating profit ≥ 0). |
| Contingency | Extra budget buffer (report uses 25%) for scope creep, delays, and unknowns. |

## Marketing & Irish Programmes

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| LEO | Local Enterprise Office — Irish government network offering grants, mentoring, and training to small businesses in every county. |
| Trading Online Voucher | LEO grant of up to €2,500 (50% matched by you) for e-commerce, website, SEO, and digital marketing. |
| GBP | Google Business Profile — free Google listing for local search and maps visibility (formerly Google My Business). |
| SEO | Search Engine Optimisation — improving organic (unpaid) ranking in Google and other search engines. |
| PR | Public Relations — media outreach, press releases, and coverage in newspapers, radio, and online. |
| GAA | Gaelic Athletic Association — Ireland's largest community sports body; useful for local partnership marketing. |
| RTE | Raidió Teilifís Éireann — Ireland's national public broadcaster (TV and radio). |
| mo | Per month — e.g. €500/mo = €500 per month. |
| hr / hrs | Hour(s) — used for developer rates and time estimates. |

## Technology — Platform & Architecture

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| API | Application Programming Interface — backend endpoints the web and mobile apps call to read/write data. |
| REST | Representational State Transfer — standard style for HTTP APIs (GET, POST, PATCH, DELETE). |
| JWT | JSON Web Token — secure token format for login sessions and API authentication. |
| OTP | One-Time Password — short code sent by email or SMS for login, registration, or verification. |
| RBAC | Role-Based Access Control — permissions tied to roles (buyer, seller, admin) rather than hard-coded per user. |
| KYC | Know Your Customer — identity verification process (ID, selfie, address) for sellers. |
| CRUD | Create, Read, Update, Delete — basic data operations for any entity (listings, users, etc.). |
| SDK | Software Development Kit — packaged tools for third parties to integrate with your platform. |
| Webhook | Automated HTTP callback — e.g. Stripe notifying your server when a payment succeeds. |

## Technology — Frontend & UX

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| UI | User Interface — visual elements users interact with (buttons, forms, tables). |
| UX | User Experience — overall ease and quality of using the product. |
| PWA | Progressive Web App — website that can work offline and be installed like an app on phones. |
| TS / TSX | TypeScript / TypeScript + JSX — programming languages used across this codebase. |
| LOC | Lines of Code — rough measure of codebase size (~239,000 in this project). |

## Technology — Infrastructure & Services

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| DevOps | Development Operations — practices and tooling for deploying, monitoring, and scaling software. |
| VPS | Virtual Private Server — rented cloud server (e.g. OVH) hosting the API and databases. |
| K8s | Kubernetes — container orchestration for scaling multiple services in production. |
| TLS | Transport Layer Security — encryption for HTTPS (padlock in the browser). |
| R2 | Cloudflare R2 — object storage for images and files (similar to AWS S3). |
| FCM | Firebase Cloud Messaging — Google's push notification service for mobile and web. |
| CDN | Content Delivery Network — geographically distributed cache for faster image and static file delivery. |
| HPA | Horizontal Pod Autoscaler — Kubernetes feature that adds/removes server instances based on load. |
| OVH | French cloud/hosting provider commonly used for EU-based VPS deployments. |

## Technology — Data & Documents

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| PDF | Portable Document Format — downloadable receipts, statements, and revenue reports. |
| CSV | Comma-Separated Values — spreadsheet-friendly export format for financial data. |
| XLSX | Microsoft Excel Open XML — Excel workbook format for statement and report exports. |
| GDPR | General Data Protection Regulation — EU privacy law governing personal data collection and user rights. |

## Technology — Testing & Quality

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| QA | Quality Assurance — systematic testing to find bugs before release. |
| UAT | User Acceptance Testing — final testing with real or representative users before go-live. |
| E2E | End-to-End — automated tests that simulate a full user journey through the app. |

## Technology — AI & Future Features

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| LLM | Large Language Model — AI systems (e.g. GPT) used for auto-generating listing text or moderation assist. |
| AI/ML | Artificial Intelligence / Machine Learning. |

## Vehicle Listings (Irish Context)

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| NCT | National Car Test — Ireland's mandatory periodic vehicle roadworthiness certificate. |
| VIN | Vehicle Identification Number — unique 17-character ID for every motor vehicle. |

## Payment & Compliance

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| Stripe Connect | Stripe's marketplace product — splits payments between platform and sellers, handles payouts. |
| PaymentIntent | Stripe object representing a single card payment attempt. |
| Express dashboard | Stripe-hosted portal where sellers view payouts and tax documents. |

## Time & Project Planning

| Abbreviation | Full meaning & context in this report |
| --- | --- |
| Q1–Q4 | Calendar quarters — Q1 = Jan–Mar, Q2 = Apr–Jun, Q3 = Jul–Sep, Q4 = Oct–Dec. |
| Mid | Midpoint estimate — average of low and high range in hour/cost tables. |
| Low / High | Optimistic vs pessimistic bounds on hours or cost estimates. |

# Appendix E: Market Replacement Cost Reference

For comparison only — what it would cost to hire an Irish agency to build the same platform from scratch. Not applicable to the founder-built bootstrap model.

| Scenario | Rate | Low | Mid | High |
| --- | --- | --- | --- | --- |
| Lean Hybrid Team (remote + Irish lead) | €58/hr | €718,040 | €898,130 | €1,078,220 |
| Irish SME Agency / Blended Team | €85/hr | €1,052,300 | €1,316,225 | €1,580,150 |
| Premium Dublin Agency | €125/hr | €1,547,500 | €1,935,625 | €2,323,750 |

Midpoint agency replacement cost: ~€1,316,000 vs actual spend of €9,600 — a saving of approximately 99%.

# Appendix F: Disclaimer

This report provides indicative estimates based on codebase analysis and founder-stated actual costs (€9,600 one-time development, €1,740/year operating incl. Cursor Pro). P&L uses conservative MAU/GMV growth assumptions. Projections are models — not financial advice. Revenue assumptions should be validated with pilot launch data. Market replacement costs in Appendix E are for comparison only.